CommerceOps

Merchant Administration Platform

Master Specification v1.0

Foundation Baseline • Lean Spec-Driven + AI-Assisted Engineering

Baseline date: 16 August 2026

Purpose: establish the stable product, architecture, engineering and AI-agent rules inherited by every Epic, Feature and User Story.

# Document Control

| Field | Value |
| --- | --- |
| Document ID | COMMERCEOPS-MASTER-SPEC |
| Version | 1.0 |
| Status | Foundation Baseline / Ready for Epic specification |
| Baseline Date | 16 August 2026 |
| Product | CommerceOps — Merchant Administration Platform |
| Primary Goal | Modern React / Frontend Engineering capstone with production-pattern practices |
| Delivery Model | Lean Spec-Driven Development with governed AI coding-agent assistance |
| Change Control | Foundation changes require explicit review; architecture changes require ADR where material |

## How to Use This Specification

The Master/Foundation specification is the stable engineering constitution for the product; Feature specs inherit it and do not repeat its rules.

Epics define business capability boundaries. Features define meaningful user or operational capabilities. User Stories define implementable behavior and acceptance criteria.

Use the full specification cascade only for ambiguous, high-risk or cross-cutting features. Use a lean one-page feature spec for straightforward CRUD and low-risk UI work.

A coding agent may propose implementation details but SHALL NOT silently change scope, architecture, approved dependencies, domain rules, API contracts, security rules, acceptance criteria or Definition of Done.

If implementation reveals a material design gap, update the relevant spec/ADR before treating the new behavior as authoritative.

# Table of Contents

Right-click and update field in Word to refresh the Table of Contents.

# 1. Product Vision and Success Model

Vision. CommerceOps is a production-style internal merchant administration platform used to manage e-commerce operations. It is intentionally not a customer-facing storefront. The capstone is designed to build modern frontend engineering depth while leveraging existing e-commerce domain knowledge.

## 1.1 Primary Users

| Persona | Primary responsibility |
| --- | --- |
| Store Operator | Search and maintain products, customers and operational records. |
| Inventory Manager | Monitor stock, adjust quantities, handle conflicts and review inventory history. |
| Order Operations / Support | Search orders, inspect status/history and execute permitted fulfil/cancel/refund workflows. |
| Administrator | Manage users, roles and permissions. |
| Auditor / Read-only Reviewer | Inspect immutable activity and change history without modification rights. |

## 1.2 Capstone Success Outcomes

Demonstrate modern React, TypeScript and Next.js engineering rather than framework syntax alone.

Demonstrate state ownership judgment across Server Components, TanStack Query, Redux Toolkit, URL state and local React state.

Demonstrate production UI patterns: complex forms, rich tables, dialogs/drawers, async mutations, loading/error/empty states, accessibility and performance.

Demonstrate security and backend integration through authenticated REST APIs, server-enforced RBAC, validation, auditability and concurrency-safe workflows.

Demonstrate engineering discipline through automated tests, CI quality gates, documentation, ADRs, observability and measurable performance.

Demonstrate credible AI coding-agent-assisted development through specifications, human review gates and a small Agent Decision & Correction Log.

# 2. Scope and Product Boundaries

## 2.1 In Scope for v1

Authentication and session management

Operations dashboard

Product and variant administration

Inventory management with controlled stock adjustments

Order search/detail and simulated operational actions

Customer search/detail

RBAC administration and authorization-aware UI

Audit and activity history

Shared design-system primitives and reusable enterprise UI patterns

Local Docker-based runtime and CI validation pipeline

## 2.2 Explicitly Out of Scope for v1

Customer-facing storefront, cart and checkout

Real payment-gateway processing or settlement

Live shipping-carrier integrations

Marketplace integrations

Kafka/event streaming

GraphQL

Redis as a platform dependency

Kubernetes

Microservices decomposition

Elasticsearch

WebSockets unless a later feature proves a real requirement

Embedded generative-AI product features

Native mobile applications

Scope rule: A technology or capability is not added because it is fashionable. New platform dependencies require a feature-level need plus an ADR when architecturally material.

# 3. Product Tree — Epics and Features

## EPIC-01 — Authentication & User Access

AUTH-F01 — Sign-in and session establishment

AUTH-F02 — Session refresh, expiry and logout

AUTH-F03 — Authenticated user context and profile

AUTH-F04 — Protected routes and unauthorized states

AUTH-F05 — Authentication failure and recovery UX

## EPIC-02 — Product Catalog Management

PROD-F01 — Product list, search, filter, sort and pagination

PROD-F02 — Product detail view

PROD-F03 — Create and edit product

PROD-F04 — Variant, SKU and pricing management

PROD-F05 — Product status / publish controls

PROD-F06 — Bulk product operations

## EPIC-03 — Inventory Management

INV-F01 — Inventory list and operational filtering

INV-F02 — Inventory detail by SKU and location

INV-F03 — Controlled stock adjustment

INV-F04 — Optimistic update and concurrency conflict handling

INV-F05 — Low-stock indicators and operational alerts

INV-F06 — Inventory change history

## EPIC-04 — Order Operations

ORD-F01 — Order list, search, filters and pagination

ORD-F02 — Order detail and timeline

ORD-F03 — Fulfilment workflow

ORD-F04 — Order cancellation workflow

ORD-F05 — Partial refund simulation

ORD-F06 — Order operational history and audit trail

## EPIC-05 — Customer Management

CUS-F01 — Customer list and search

CUS-F02 — Customer profile and account status

CUS-F03 — Address and contact information

CUS-F04 — Customer order history

CUS-F05 — Operational notes and restricted PII display

## EPIC-06 — RBAC & Administration

RBAC-F01 — Role and permission model

RBAC-F02 — User-to-role assignment

RBAC-F03 — Permission-aware navigation and controls

RBAC-F04 — Server-side authorization enforcement

RBAC-F05 — Authorization test matrix and admin audit

## EPIC-07 — Audit & Activity History

AUD-F01 — Global audit-event list

AUD-F02 — Filter and search audit records

AUD-F03 — Entity activity timelines

AUD-F04 — Before/after change metadata

AUD-F05 — Request/correlation traceability

## EPIC-08 — Operations Dashboard

DASH-F01 — Operational KPI cards

DASH-F02 — Low-stock work queue

DASH-F03 — Pending order/fulfilment work queue

DASH-F04 — Recent operational activity

DASH-F05 — Role-aware dashboard composition

## 3.1 Cross-Cutting Concerns

Accessibility

Security

Performance and Web Vitals

Observability

Error handling and resilience

Testing and quality gates

Design-system consistency

Documentation

AI-agent governance

Important: Cross-cutting concerns are inherited requirements, not separate business Epics. A Feature may add explicit acceptance criteria when a cross-cutting risk is material.

# 4. Foundation Specifications

## FND-001 — Product Vision & Objectives

Purpose. Define the product intent and learning/portfolio outcomes that guide prioritization.

Normative rules

CommerceOps SHALL remain an internal merchant administration platform, not a storefront.

Frontend engineering depth SHALL take priority over backend sophistication.

Features SHALL represent realistic enterprise operational problems rather than tutorial-grade CRUD only.

The project SHALL create interview-ready evidence of architecture decisions, trade-offs, testing and production-quality behavior.

Required evidence / artifacts

Product tree

README product overview

Portfolio outcome statement

## FND-002 — Scope & Product Boundaries

Purpose. Prevent uncontrolled expansion and preserve the capstone learning objective.

Normative rules

v1 SHALL implement only the approved Epics and Features in Section 3 unless formally amended.

Out-of-scope technologies SHALL NOT be added without a proven requirement.

Backend work SHALL be sufficient to make frontend behavior realistic but SHALL NOT become a separate showcase product.

External third-party commerce/payment/shipping integrations SHALL be simulated through controlled domain services or fixtures in v1.

Required evidence / artifacts

Scope section

Feature Out-of-Scope clauses

ADR for approved scope-changing dependencies

## FND-003 — Technology Stack

Purpose. Lock employer-relevant major technology choices while allowing compatible patch updates through the repository lockfile.

Normative rules

Major technology choices are frozen by this Master Spec. Patch/minor updates may be adopted when compatible and validated by CI.

Pre-release/canary dependencies SHALL NOT be used for the baseline unless an ADR explicitly justifies them.

TypeScript 7 SHALL be the primary compiler. Tooling that still requires the legacy compiler API may use the TypeScript 6 compatibility path documented in ADR-004.

RTK Query SHALL NOT be introduced while TanStack Query owns server-state synchronization.

| Area | Locked choice | Intent |
| --- | --- | --- |
| Frontend core | React 19.2; Next.js 16.3 App Router; TypeScript 7 strict | Current stable modern React platform baseline. |
| Styling / UI | Tailwind CSS 4.3; shadcn/ui with accessible headless primitives | Fast composition while retaining component/API ownership. |
| Server state | TanStack Query v5 | Fetching, caching, mutation, invalidation, optimistic workflows. |
| Client state | Redux Toolkit 2.x — scoped | Only genuine cross-screen client-only state; no server entity cache. |
| Data grids | TanStack Table v9 | Headless enterprise table mechanics and control. |
| Forms / validation | React Hook Form; Zod 4 | Complex/nested forms with runtime validation and typed schemas. |
| Component workshop | Storybook 10.4 — packages/ui only | Design-system documentation, states, interaction/a11y checks. |
| Backend | Node.js 24 LTS; NestJS 11; REST/OpenAPI | Explicit frontend/backend boundary and enterprise API patterns. |
| Data | PostgreSQL 18; Prisma ORM 7 | Relational model with typed ORM access. |
| Testing | Vitest; React Testing Library; Playwright | Lean test pyramid emphasizing behavior and critical flows. |
| Engineering | pnpm; Turborepo; ESLint; Prettier; Git | Monorepo and automated consistency. |
| Delivery | Docker / Compose; GitHub Actions | Reproducible local stack and CI quality gates. |
| Observability | Sentry + structured API logs + Web Vitals capture | Concrete error/performance evidence without platform sprawl. |
| Feature flags | Typed in-app abstraction | Learn deployment-vs-release discipline without vendor lock-in. |

## FND-004 — System Architecture

Purpose. Define high-level runtime boundaries and dependency direction.

Normative rules

The browser SHALL interact with a Next.js/React web application.

The web application SHALL access CommerceOps business APIs through REST/JSON served by NestJS.

NestJS SHALL own server-side authorization and business-rule enforcement.

Prisma SHALL mediate relational persistence in PostgreSQL.

The Next.js application SHALL NOT become the primary domain backend.

Shared packages SHALL contain contracts and UI primitives, not hidden cross-domain business logic.

Required evidence / artifacts

Architecture diagram

ADR-001 separate NestJS API

## FND-005 — Frontend Architecture

Purpose. Create clear rendering, feature and component boundaries suitable for a modern React/Next.js application.

Normative rules

Use App Router and explicit Server Component / Client Component boundaries.

Server Components MAY fetch route-level initial/read-oriented data when server rendering materially improves first paint or composition.

Interactive server state after hydration SHALL be owned by TanStack Query.

If server-prefetched data is subsequently owned by TanStack Query, it SHALL hydrate the query cache rather than trigger duplicate independent ownership.

Feature code SHALL be organized by business capability rather than by generic technical layer alone.

Reusable visual primitives SHALL live in packages/ui; feature-specific composed components SHALL remain near their feature.

URL state SHALL own shareable filters, search, pagination and view state when deep-linking is useful.

Required evidence / artifacts

Frontend architecture README

RSC/query ownership examples

Component-boundary ADRs where needed

## FND-006 — Backend Architecture

Purpose. Provide a lean but credible backend that enforces business and security rules.

Normative rules

NestJS modules SHALL align primarily with business domains (products, inventory, orders, customers, auth, audit).

Controllers SHALL be thin transport adapters; domain/application services SHALL own business rules.

Authorization SHALL be enforced server-side independent of UI visibility.

Unsafe/retryable operations such as inventory adjustment and refund SHALL support idempotency where duplicate execution would be harmful.

The backend SHALL not be decomposed into microservices for v1.

Required evidence / artifacts

OpenAPI specification

Module README where complexity warrants

Integration tests for domain/security invariants

## FND-007 — Data Architecture

Purpose. Define consistent relational modeling, identity, monetary and audit conventions.

Normative rules

Persisted entities SHALL use stable globally unique identifiers.

All mutable business entities SHALL include createdAt, updatedAt and version/concurrency metadata where concurrent modification is material.

Monetary values SHALL NOT use binary floating-point; store integer minor units plus ISO currency code unless a documented exception applies.

Inventory changes SHALL be recorded as auditable adjustment events; current balance may be derived/materialized but changes SHALL remain traceable.

Soft-delete SHALL NOT be a universal default; use status/archive semantics only where the domain requires recoverability/history.

Seed data SHALL be realistic and domain-coherent, not placeholder Product 1 / Lorem ipsum data.

Required evidence / artifacts

Prisma schema

Entity relationship diagram

Migration history

Seed-data specification

## FND-008 — API Standards

Purpose. Make client/server contracts predictable, debuggable and testable.

Normative rules

REST endpoints SHALL be versioned under /api/v1.

Resource naming SHALL use plural nouns and consistent HTTP semantics.

Input and output contracts SHALL be runtime-validated with Zod-compatible schemas or equivalent server validation, with shared types only where ownership remains clear.

Validation and business errors SHALL use a consistent Problem Details-style error envelope with machine-readable code, human message and correlationId.

List endpoints SHALL expose explicit pagination, sorting and filtering contracts.

Mutations requiring duplicate-protection SHALL accept an idempotency key.

Concurrency-sensitive updates SHALL surface version conflicts distinctly (HTTP 409 or equivalent documented conflict contract).

Every API response/log path SHALL propagate a correlation/request ID.

Required evidence / artifacts

OpenAPI / Swagger docs

Contract tests for critical endpoints

Error-code catalog

## FND-009 — State Management Standards

Purpose. Prevent duplicated state, cache confusion and unnecessary global state.

Normative rules

TanStack Query SHALL own remote/server state: products, orders, customers, inventory, audit events and API synchronization.

Redux Toolkit SHALL own only named cross-feature client-only state such as workspace context, persistent UI preferences or complex client workflow state.

Redux SHALL NOT store server-shaped entity collections solely to cache API responses.

RTK Query SHALL NOT be used in this product baseline.

Local ephemeral interaction state SHALL remain in React components/hooks.

Shareable navigation state such as search/filter/page SHALL prefer URL state.

Every new Redux slice SHALL document why local state, URL state or TanStack Query is insufficient.

Required evidence / artifacts

State ownership decision table

PR checklist rule for new Redux slices

## FND-010 — UI & Design-System Standards

Purpose. Create a coherent enterprise admin UI with reusable, accessible component APIs.

Normative rules

packages/ui SHALL contain reusable primitives and shared patterns such as Button, Input, Select, Dialog, Drawer, Badge, DataTable shell, Pagination, EmptyState, Skeleton, Toast, FormField and ConfirmationDialog.

Feature code SHALL consume design-system APIs rather than duplicate raw styles across screens.

Component variants SHALL use typed APIs (for example CVA-style variant definitions) rather than ad-hoc conditional class sprawl.

Storybook coverage SHALL focus on packages/ui and complex reusable patterns, not every route/page.

All async screens SHALL define loading, empty, error, partial and success states.

Destructive actions SHALL use clear confirmation and consequence messaging.

Required evidence / artifacts

Storybook catalog for packages/ui

UI principles README

Representative visual states

## FND-011 — Accessibility Standards

Purpose. Make accessibility an implementation default and preserve the candidate’s existing WCAG strength.

Normative rules

Target WCAG 2.2 AA for applicable product behavior.

Semantic HTML SHALL be preferred before ARIA.

Dialogs, drawers and menus SHALL implement correct focus management, escape behavior and keyboard navigation.

Data tables SHALL remain navigable and understandable with assistive technology; interactive controls require accessible names.

Color SHALL NOT be the sole carrier of meaning.

Accessibility assertions SHALL be embedded in component/E2E tests for critical patterns rather than maintained as a disconnected testing program.

Required evidence / artifacts

Accessibility checklist

Automated axe-style assertions on representative flows

Keyboard review evidence for complex widgets

## FND-012 — Security & RBAC Standards

Purpose. Enforce authentication, authorization, secure transport assumptions and common web security practices.

Normative rules

Authentication SHALL use short-lived access credentials with a secure HTTP-only refresh/session mechanism; secrets SHALL never be stored in source control.

Authorization SHALL be enforced in the API for every protected operation and resource access.

UI permission checks SHALL improve UX only; they SHALL NOT be treated as security enforcement.

Critical RBAC/business-rule tests SHALL be defined before or independently from agent implementation.

Unauthorized resource access SHALL return 403/404 according to the documented information-disclosure policy; IDOR-style tests SHALL be included.

Inputs SHALL be validated server-side; output encoding and safe rendering rules SHALL prevent injection/XSS.

Refresh/token handling, CORS/CSRF posture and cookie attributes SHALL be explicitly documented before authentication implementation is accepted.

Required evidence / artifacts

RBAC matrix

Security test cases

Auth sequence diagram

Threat notes for high-risk features

## FND-013 — Error Handling & Resilience

Purpose. Provide predictable recovery behavior across browser, API and domain failures.

Normative rules

UI SHALL distinguish validation errors, authorization failures, conflicts, transient network failures and unexpected server failures where user action differs.

Automatic retries SHALL be limited to operations that are safe to retry; mutations SHALL NOT be blindly retried without idempotency guarantees.

Optimistic updates SHALL define rollback or reconciliation behavior before implementation.

Error boundaries SHALL protect major UI regions from unrecoverable render failures.

User-facing messages SHALL be actionable and shall not expose sensitive server details.

Correlation IDs SHALL be visible in diagnostics/support detail for unexpected errors.

Required evidence / artifacts

Error taxonomy

Representative error-state stories/tests

## FND-014 — Performance Standards

Purpose. Turn frontend performance into measurable engineering evidence.

Normative rules

The project SHALL measure Core Web Vitals on representative production-like routes.

Target thresholds: LCP <= 2.5s, INP <= 200ms, CLS <= 0.1 under the documented reference environment; exceptions require measurement and rationale.

Lighthouse CI or equivalent automated checks SHALL run on selected critical routes after a stable baseline exists.

Bundle growth SHALL be monitored; significant route-level increases SHALL require explanation.

Large-table features SHALL use server-side pagination/filtering and virtualization only when dataset size makes it beneficial.

Performance fixes SHALL be evidence-driven using profiling/network/bundle data rather than speculative memoization.

Required evidence / artifacts

Performance baseline report

Web Vitals capture

At least one documented performance regression/fix case study

## FND-015 — Observability Standards

Purpose. Provide enough telemetry to debug failures and discuss production readiness without building an observability platform.

Normative rules

Frontend unexpected errors SHALL be captured by Sentry (or the approved equivalent) with environment and release metadata.

NestJS SHALL emit structured logs with level, timestamp, requestId/correlationId, route, status and duration where applicable.

Web Vitals SHALL be captured for representative routes.

PII and secrets SHALL NOT be logged.

Audit events are domain records and SHALL NOT be substituted by application logs; both have different purposes.

Required evidence / artifacts

Sentry configuration

Structured logging example

PII logging rules

## FND-016 — Testing Strategy

Purpose. Create high-confidence coverage without testing theater.

Normative rules

Primary layers SHALL be: (1) lean unit tests for pure logic/domain utilities; (2) React Testing Library for complex interactive components; (3) Playwright for critical user journeys.

Backend/API integration tests SHALL be included where security/domain invariants cannot be confidently proven at lower cost.

Accessibility assertions SHALL be embedded into component/E2E coverage for important UI patterns.

Test-first or human-authored acceptance tests SHALL be mandatory for RBAC, concurrency, refund math, irreversible actions and core domain invariants.

Tests SHALL assert business behavior rather than implementation details.

The same coding agent SHALL NOT be allowed to redefine ambiguous acceptance criteria through tests; ambiguity returns to the spec.

Required evidence / artifacts

Test strategy README

Critical-flow Playwright suite

RBAC/security tests

Coverage rationale rather than arbitrary coverage percentage

## FND-017 — Coding Standards

Purpose. Set enforceable baseline conventions for production-quality TypeScript/React/NestJS code.

Normative rules

TypeScript strict mode SHALL be enabled. any and unsafe assertions require explicit local justification.

Use clear domain names and discriminated unions for stateful results where they improve correctness.

React components SHALL be cohesive; business/domain rules SHALL not be buried in presentational components.

Hooks SHALL follow React rules and avoid hidden side effects.

Public/shared functions and components SHALL expose small intentional APIs.

Controllers SHALL remain thin; services/domain functions SHALL own server-side business rules.

Formatting/linting/typechecking SHALL be automated and enforced by CI.

Dead code, unused exports and commented-out implementation SHALL not be merged.

Required evidence / artifacts

ESLint/Prettier config

Shared tsconfig

Code-review checklist

## FND-018 — Documentation Standards

Purpose. Ensure documentation explains architecture and intent without producing comment-heavy code.

Normative rules

Prefer self-explanatory naming over comments that restate code.

Comments SHALL explain why, constraints, non-obvious domain behavior or trade-offs.

Root README SHALL explain product purpose, architecture, setup, scripts, test commands and major trade-offs.

Shared packages/modules SHALL include README files when their contract is non-obvious.

OpenAPI SHALL document REST contracts; Storybook SHALL document shared UI APIs/states.

Material architecture decisions SHALL use ADRs.

Environment variables SHALL be documented in .env.example without secrets.

Complex workflows MAY use Mermaid diagrams stored as source in docs.

Required evidence / artifacts

Root README

ADRs

OpenAPI

Storybook

Environment setup guide

## FND-019 — Repository & Monorepo Standards

Purpose. Keep code boundaries explicit and the repository navigable for humans and agents.

Normative rules

Use a pnpm workspace managed with Turborepo.

apps/web SHALL contain Next.js; apps/api SHALL contain NestJS.

packages/ui SHALL contain shared visual primitives; packages/types/contracts SHALL contain approved shared schemas/types; shared lint/tsconfig packages MAY centralize tooling.

Feature-specific code SHALL remain close to its owning feature rather than move prematurely into shared packages.

Circular cross-domain dependencies SHALL not be introduced.

Repository conventions SHALL be described in AGENTS.md and developer documentation.

Required evidence / artifacts

Repository tree

Package boundary rules

AGENTS.md

## FND-020 — CI/CD & Quality Gates

Purpose. Make every merge prove that the product remains buildable, testable and conformant.

Normative rules

Pull-request CI SHALL run dependency install, typecheck, lint, unit/integration tests, production build and critical Playwright checks.

Accessibility/security assertions SHALL run within their owning test suites.

Lighthouse/performance checks SHALL run for selected critical routes once stable baselines are established.

A failing required gate SHALL block merge unless the exception is documented and approved.

Dependencies SHALL be pinned by lockfile; reproducible installs SHALL use frozen-lockfile behavior in CI.

No production deployment automation is required for the first vertical slice; deployment may be added after foundation validation.

Required evidence / artifacts

GitHub Actions workflow

Branch protection recommendation

CI badge in README

## FND-021 — AI Coding-Agent Standards

Purpose. Use coding agents to accelerate delivery while preserving human ownership of intent, architecture and quality.

Normative rules

Every agent task SHALL reference the applicable Master/Foundation rules plus Epic/Feature/Story context.

The agent SHALL surface Open Questions / Assumptions instead of silently inventing requirements.

The agent SHALL propose an implementation plan for complex/high-risk features before code changes.

The agent SHALL NOT silently change architecture, approved dependencies, data model, public API contracts, security model, scope or acceptance criteria.

Agent PR/work output SHALL include a confidence tag: High confidence / Needs focused review / Uncertain.

Human review SHALL validate architecture, test assertions and business behavior before acceptance.

Maintain a concise Agent Decision & Correction Log with 3–5 meaningful cases where human review corrected an agent proposal or implementation.

Required evidence / artifacts

AGENTS.md

Agent task template

Agent correction log

## FND-022 — Lean Spec-Driven Development Process

Purpose. Create enough specification to remove meaningful ambiguity without creating documentation ceremony.

Normative rules

Hierarchy SHALL be Foundation -> Epic -> Feature -> User Story/Task -> implementation evidence.

Complex/high-risk features SHALL use Full Feature Specs and may require an Agent Implementation Plan.

Simple CRUD/low-risk features SHALL use a Lean Feature Spec; a separate Agent Plan artifact is optional.

Every Feature Spec SHALL contain Open Questions / Assumptions, even when the answer is None.

Acceptance criteria SHOULD use concise Given/When/Then or EARS-style statements where it improves testability.

A discovered requirement change SHALL update the governing spec before being treated as accepted behavior.

The Master Progress Tracker SHALL remain the single status/traceability control point.

Required evidence / artifacts

Epic spec template

Full feature spec template

Lean feature spec template

User story template

Progress tracker

## FND-023 — Definition of Done

Purpose. Create a universal completion contract for Features and Stories.

Normative rules

Applicable specification and acceptance criteria are approved and traceable.

Implementation conforms to Foundation and owning Epic/Feature rules.

Typecheck, lint and required tests pass.

Security and RBAC behavior is enforced server-side and tested where applicable.

Loading, error, empty and success states are implemented where applicable.

Accessibility requirements are met for changed UI behavior.

Documentation/OpenAPI/Storybook/ADR is updated when the change affects their contracts.

No unresolved critical/high defects remain.

Human engineering review is approved.

Progress tracker is updated with spec version, implementation/test/review status and PR reference.

Required evidence / artifacts

Completed DoD checklist in PR/review

Tracker status = Done

## FND-024 — Non-Functional Requirements

Purpose. Consolidate system qualities that apply across the product.

Normative rules

Maintainability: modules and features SHALL have clear ownership and low accidental coupling.

Reliability: important mutations SHALL be idempotent or explicitly non-retryable; failures SHALL be recoverable without silent data corruption.

Security: least privilege and server-side authorization SHALL be default.

Performance: large collections SHALL use server-side query capabilities; UI performance SHALL be measured.

Accessibility: WCAG 2.2 AA SHALL guide applicable UI behavior.

Portability: local environment SHALL be reproducible using documented Node/pnpm plus Docker Compose for data services.

Auditability: privileged and business-significant mutations SHALL create audit evidence with actor, action, entity, timestamp and correlation metadata.

Required evidence / artifacts

NFR acceptance criteria embedded in applicable Features

# 5. Specification and Delivery Operating Model

## 5.1 Hierarchy

Foundation / Master Spec — stable product-wide engineering contract

Epic Spec — business capability boundary, feature inventory, major domain rules and dependencies

Feature Spec — behavior contract for a meaningful capability

User Story — implementable user/value slice with acceptance criteria

Task — technical implementation activity when useful

ADR — material architectural decision and consequences

Implementation Evidence — code, tests, PR and review

Master Progress Tracker — single status and traceability control point

## 5.2 Repeatable Development Cycle

Select Epic

Select Feature

Choose spec weight (Full or Lean)

Resolve Open Questions / Assumptions

Create/approve User Stories

Create Agent Implementation Plan when warranted

Implement code + tests

Run automated quality gates

Human engineering review

Correct code/spec if necessary

Meet Definition of Done

Update tracker and proceed to next Story/Feature

## 5.3 Spec Weight Decision

| Use Full Feature Spec when… | Use Lean Feature Spec when… |
| --- | --- |
| Security/RBAC changes are material | Behavior is straightforward CRUD/read-only |
| Concurrency/idempotency/irreversible operation exists | No material new architecture/data/API decision |
| Complex multi-step workflow or calculation exists | Standard shared UI patterns are reused |
| Feature crosses multiple domains/packages | Acceptance criteria fit clearly on one page |
| Failure modes materially affect business correctness | Rollback/recovery behavior is simple |

# 6. Specification Templates

## 6.1 Epic Spec Template

Epic ID / Name

Purpose and business outcome

Personas / roles

Scope

Out of scope

Feature inventory

Major domain rules

Dependencies

Security/RBAC summary

Data/API considerations

Cross-cutting quality considerations

Success criteria

Open questions / assumptions

## 6.2 Full Feature Spec Template

Feature ID / Name / Parent Epic

Purpose and user value

Actors / permissions

Preconditions

Functional behavior / workflow

Business rules / invariants

UI states and interactions

Data/API contracts affected

Validation rules

Error/recovery behavior

Concurrency/idempotency where relevant

Accessibility expectations

Performance expectations

Security/RBAC expectations

Testing expectations

Acceptance criteria

Out of scope

Open Questions / Assumptions

Dependencies / ADRs

## 6.3 Lean Feature Spec Template

Feature ID / Parent

Goal

User behavior

Key fields / rules

UI states

API endpoint(s)

Permissions

Acceptance criteria

Tests required

Open Questions / Assumptions

Out of scope

## 6.4 User Story Template

Story ID: <DOMAIN-USnnn>

As a <role>, I want <capability>, so that <value>.

Acceptance criteria (Given/When/Then or EARS-style)

Business-rule/spec references

Dependencies

Test expectations

Out of scope / notes if needed

## 6.5 Agent Implementation Plan Template (Complex Features Only)

Applicable spec IDs and assumptions

Files/modules expected to change

Proposed component/service boundaries

State/data-flow plan

API/data changes

Security implications

Testing plan

Migration/compatibility concerns

Risks and uncertain areas

Confidence tag

# 7. Master Progress Tracker Contract

The companion workbook CommerceOps_Master_Progress_Tracker_v1.0.xlsx is the delivery control plane. It tracks Foundation, Epic and Feature items from the baseline and is extended with User Stories when an Epic enters detailed planning.

| Tracker column | Intent |
| --- | --- |
| ID | Stable traceability identifier |
| Type | Foundation / Epic / Feature / Story |
| Parent ID | Hierarchy link |
| Name | Human-readable item |
| Priority | Must / Should / Could |
| Spec Required | Full / Lean / Story-only / N/A |
| Spec Status | Backlog / Drafting / Review / Approved |
| Spec Version | Approved specification baseline |
| Implementation Status | Not Started / Planned / In Progress / Done |
| Agent Plan Status | N/A / Draft / Approved |
| Test Status | Not Started / Partial / Passed / Failed |
| Review Status | Pending / Changes Required / Approved |
| DoD Status | Not Met / Met |
| Dependencies | Related item IDs |
| ADR | Relevant architecture decisions |
| Owner | Human owner / agent-assisted indicator |
| GitHub Issue | Implementation issue reference |
| PR | Pull request reference |
| Notes / Blockers | Current risks, decisions or blockers |

# 8. First Vertical Slice Recommendation

Recommended starting Epic: EPIC-03 — Inventory Management.

Recommended first complex Feature: INV-F03 — Controlled Stock Adjustment, followed by INV-F04 — Optimistic Update and Concurrency Conflict Handling.

It exercises tables, filters, forms, dialogs, server state, mutations, optimistic UX, rollback, API validation, RBAC, audit history and concurrency.

It is complex enough to validate the Full Feature Spec and AI-agent review process before we document every Epic in detail.

It creates a strong frontend system-design discussion: what happens when two operators adjust the same SKU at the same time?

Authentication/RBAC foundation work can be implemented minimally as a prerequisite, without making authentication the learning centerpiece.

# 9. Initial Architecture Decision Register

| ADR | Decision | Status | Area |
| --- | --- | --- | --- |
| ADR-001 | Separate NestJS domain API from Next.js web application | Accepted | System architecture |
| ADR-002 | TanStack Query owns remote/server state | Accepted | Frontend/state |
| ADR-003 | Redux Toolkit restricted to explicit client-only cross-feature state; no RTK Query | Accepted | Frontend/state |
| ADR-004 | TypeScript 7 primary compiler with TS6 compatibility only for tooling that requires legacy compiler API | Accepted | Tooling |
| ADR-005 | Storybook scoped to packages/ui and reusable complex patterns | Accepted | UI engineering |
| ADR-006 | Two-speed Full vs Lean Feature specification model | Accepted | Delivery process |
| ADR-007 | Sentry + structured logs + Web Vitals as lean observability baseline | Accepted | Observability |
| ADR-008 | PostgreSQL + Prisma relational persistence; no microservices/event platform in v1 | Accepted | Backend/data |
| ADR-009 | Inventory concurrency strategy | Proposed / decide in INV-F03/F04 | Inventory |

# 10. Technology Baseline References

The following official sources were checked for the fast-moving baseline before this v1.0 specification was generated. Patch versions remain controlled by the repository lockfile.

React versions: https://react.dev/versions

Next.js 16.3: https://nextjs.org/blog/next-16-3

TypeScript 7.0 announcement: https://devblogs.microsoft.com/typescript/announcing-typescript-7-0/

Node.js releases: https://nodejs.org/en/about/previous-releases

Tailwind CSS 4.3: https://tailwindcss.com/blog/tailwindcss-v4-3

NestJS v11 migration guide: https://docs.nestjs.com/migration-guide

Prisma ORM 7: https://www.prisma.io/blog/announcing-prisma-orm-7-0-0

PostgreSQL releases: https://www.postgresql.org/docs/release/

TanStack Query: https://tanstack.com/query/latest

TanStack Table: https://tanstack.com/table/latest

Redux Toolkit: https://redux-toolkit.js.org/

Storybook 10.4: https://storybook.js.org/blog/storybook-10-4/

# 11. Baseline Approval Statement

Master Spec v1.0 establishes the Foundation baseline. The next controlled step is to create EPIC-03 Inventory Management Spec v1.0, select INV-F03, decompose it into the first User Stories, and validate one complete Spec → Agent → Code → Test → Review → Done cycle before expanding detailed specifications across all Epics.